NoteSharingApp

Iteration Plan

Version 1.0

**Group Members:** ALİ KALPAZAN 170201006

ONUR TOKDEMİR 190201001

OZAN TÜRKEKUL 200201042

Revision History

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Version** | **Description** | **Author** |
| 30/03/2015 | 1.0 | Initial Release | NoteSharingApp |

Table of Contents

1. Introduction 4

2. Plan 4

3. Resources 4

4. Evaluation Criteria 5

Iteration Plan

# Introduction

This document provides the iteration plan of the inception phase.

# Plan

Inception Phase (until April 3)

Elaboration Phase (until April 17)

Elaboration Phase II (-)

Construction Phase(until May 8)

Transition Phase (End of term – May 15)

**Inception Phase (until April 3) Plan**

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | March 2015 | | | | | | | | | |
| Activity |  | Days / Total | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 |
| 1 | **Create Iteration Plan & Its Document** | 1 1 | X |  |  |  |  |  |  |  |  |  |
| 2 | **Determine project vision** | 6 |  |  |  |  |  |  |  |  |  |  |
| 2.1 | Define stakeholders | 2 |  | X | X |  |  |  |  |  |  |  |
| 2.2 | Define users | 1 |  |  | X |  |  |  |  |  |  |  |
| 2.3 | Define key user needs | 1 |  |  |  | X |  |  |  |  |  |  |
| 2.4 | Find necessary features | 2 |  |  |  |  | X | X |  |  |  |  |
| 3 | **Determine Requirements** | 6 |  |  |  |  |  |  |  |  |  |  |
| 3.1 | Define design constraints | 1 |  |  |  |  |  | X |  |  |  |  |
| 3.2 | Define feature requirements | 2 |  |  |  |  |  | X | X |  |  |  |
| 3.3 | Define usability requirements | 2 |  |  |  |  |  |  | X | X |  |  |
| 3.4 | Define other supplementary / requirements | 1 |  |  |  |  |  |  |  | X |  |  |
| 4 | **Define Use-Cases** | 3 |  |  |  |  |  |  | X | X | X |  |
| 5 | **Document the Findings** | 2 |  |  |  |  |  |  |  | X | X |  |
| 6 | **Plan Elaboration** | 1 |  |  |  |  |  |  |  |  |  | X |
|  | | 19 |  | | | | | | | | | |

# Resources

There will be 3 people (NoteSharing App) working on this iteration.

10 days are given for this iteration: 21.03.2015 – 30.03.2015

# Evaluation Criteria

## The approval of the teacher

Since this a class project, the teacher evaluates the project with some criteria. The grade will be the evaluation result.

## Fulfilling the requirements of the methodology

This project uses Unified Process as methodology. Fulfilling its requirements about this iteration will be an evaluation criterion.